## Slide 1: Progress Presentation
Team Blue

## Slide 2: Filled with hope – Milestone week 1 to 5

## Slide 3: Review of your weekly progress
Week 1
  Set Git repository up.
  Done some of documenting, such as writing down milestones.
  Planned to have regular meeting on Saturday.
Week 2 [Midterm Week]
  Learned Concepts and Libraries
    E.g. gRPC, Protobuf, Scala’s Future, etc.
Week 3
  Set git Commit convention
  Re-establish communication Tools
Week 4
  Decided to make sample program before starting to implementing
  Assign roles for Chief Programmer, Copilots [Surgical Team Model]
Week 5
  Overall Design of the System [Primary Design Completed]
  IntelliJ SSH Connection and Deployment Setup
  Shell Script for Master to Manage Worker Machines
  Test Code for Master-Worker Communication
  Presentation Preparation

## Slide 4: Phases
A unit of procedure that must be executed in a designated order
  How can a worker machine shuffle without sorting?
  How can a worker machine merge without shuffling?
4 phases – Sort, Sample, Shuffle, Merge

## Slide 5: Sort Phase
A phase where each worker machine sorts its own set of records
Starts with the master’s start signal
(i.e. RPC with empty argument)
RPC returns future that indicates the end of the computation
Master
Workers

## Slide 6: Sample Phase
A phase where each worker machine sends certain amount of samples to the master
Master calls remote procedure with the number of samples it wants
Worker returns a stream of sample records
Master
Workers

## Slide 7: Shuffle Phase & Merge Phase
The phase where actual the record exchange between workers happens
By the record range given by the master, workers send & receive records
Then, they merges them into one sorted set of files

## Slide 8: Design

## Slide 9: Design

## Slide 10: Programming Environment
Java 8, sbt 1.10.2, Scala version 2.13.15
Some development tools (especially VSCode’s Metals plugin) do not support Scala 2.11.x, so decided to use the latest version of Scala 2
Others are just as usual

## Slide 11: Libraries
gRPC w/ Protobuf, of course
ScalaPB for compiling .proto’s to Scala classes
os-lib for convenient and fancy file manipulation
scalatest as testing framework (similar to JUnit which we have used in the assignments!)
scala-logging for logging (just a wrapper to SLF4J)

## Slide 12: Logistics
How do you communicate with each other?
  카카오톡, In-person
How do you manage documentation and the git repository?
  Google Docs, Git (Commit convention, branching with the name of the team member)
Who is responsible for what?
  Chief Programmer : Doyoung KIM
  Copilots : Duhong KWON, Soonho KIM

## Slide 13: Progress – Milestones

## Slide 14: Progress – Implementation 1
Designed and implemented a our grpc tutorial.
We used ScalaPB.
<Codes: Worker, Master, proto file>
<Result>
Master prints the responses from workers in parallel.
<Design>
*The operation (op) is a random selection among +, -, *, and /.
*

## Slide 15: Progress – Implementation 2
Automating Worker Operations Using Shell Script
Let's use Gensort to generate sample data on each worker!
Use the ssh command to connect to each worker machine.
2. Navigate to the directory where the data will be stored.
3. Run the ./gensort command to generate the sample data.
4. Disconnect from the current worker machine.
5. Use the ssh command to connect to each worker machine.
….
(end)
Worker1
Worker2
Worker3
Worker4
Using a shell script, we can just execute
“/home/blue/scripts/distribute_gensort.sh”
<Result>
<Shell Script>